## TEST CLOSURE REPORT

### CCST Project – Manual Testing of e-Pariksha Platform

## 1. Introduction

This Test Closure Report formally confirms the completion of manual testing activities performed on the e-Pariksha Platform, a web-based MCQ Examination System developed and hosted by CDAC – ACTS.

The purpose of this report is to summarize manual test execution outcomes, defect observations, and the overall quality status of the application as part of the CCST Manual Testing Project.

## 2. Project Overview

| Field | Details |
| --- | --- |
| Project Name | CCST – Testing of e-Pariksha Platform |
| Application Type | Web-based MCQ Examination System |
| Organization | CDAC – ACTS |
| Application URL | http://ccst-testvm.pune.cdac.in:8080/epAdmin/index.jsp |
| Roles Tested | Admin, Examiner (Coordinator), Examinee (Student) |
| Test Cycle | Manual Testing Cycle – 1 |
| Prepared By | Vivek Tiwari |
| Date | 27-01-2026 |

## 3. Manual Testing Scope Covered

The following manual testing activities were successfully completed during this testing cycle:

- Manual Functional Testing for all user roles

- Smoke Testing for application stability

- Regression Testing of critical workflows

- Role-Based Access and Authorization Validation

- End-to-End Examination Workflow Testing

- Cross-Browser Validation on local browsers (Chrome, Firefox, Edge)

- Basic usability, response, and security validation checks

## 4. Test Coverage Reference

All critical workflows identified in the approved Test Plan were successfully covered during manual execution.
This includes:

- User Authentication and Role-Based Authorization

- Admin User, Course, and Examiner Management

- Examiner Question Bank and Exam Scheduling Workflow

- Candidate Exam Access, Navigation, and Submission Workflow

- Result Processing and Visibility Controls

Manual execution ensured functional coverage of all business-critical modules of the e-Pariksha Platform.

## 5. Test Environment Summary

| Component | Details |
| --- | --- |
| Operating System | Windows |
| Browsers Tested | Chrome, Firefox, Edge |
| Test Execution Type | Manual Testing |
| Test Data | Dummy Admin, Examiner, Examinee Users |
| Defect Tracking Method | Excel Defect Log |

## 6. Test Execution Summary

All planned manual test cases were executed and documented in the Execution Report.

| Execution Metric | Count |
| --- | --- |
| Total Test Cases Designed | 658 |
| Total Test Cases Executed | 658 |
| Test Cases Passed | 635 |
| Test Cases Failed | 5+11+6 |

## 7. Defect Summary

During manual execution, defects were identified and recorded in the Defect Log.

| Defect Metric | Count |
| --- | --- |
| Total Defects Identified | 23 |
| Critical Severity Defects | 2+4+5 |
| Major Severity Defects | 1+1 |
| Medium Severity Defects | 1+3 |
| Low Severity Defects | 3+3 |
| Closed Defects | 0 |
| Open Defects | All |

## 8. Testing Constraints and Limitations

During the manual testing cycle, the following practical constraints were observed:

- Real-time exam timer behavior required careful manual validation due to time-sensitive execution.

- Interruption and recovery scenarios such as browser refresh and tab switching and tab closed were validated under controlled conditions.

- Testing was performed using dummy user and exam data to avoid impacting the live examination environment.

## 9. Key Observations

The following key observations were recorded during the manual testing cycle:

- Core functionalities of the Admin module such as user and course management were validated successfully.

- Examiner workflows including question bank creation and exam scheduling performed as expected.

- Candidate examination access and submission workflow was found stable under normal conditions.

- Role-based access control and authorization restrictions were properly implemented across user roles.

- A few high severity functional defects were identified in critical modules, which may impact system usability and should be addressed in future development cycles.

- Minor UI and navigation-related issues were also observed in certain areas of the application.

## 10. Exit Criteria Confirmation

As defined in the approved Test Plan, the exit criteria were met:

- All planned manual test cases were executed successfully

- Test execution results were recorded

- Defects were identified and documented

- Required testing deliverables were prepared

## 11. Overall Quality Assessment

Based on manual execution results, the e-Pariksha Platform is functionally stable for core examination workflows. However, certain high and medium severity defects have been identified, and improvements are recommended in future development iterations to enhance overall system reliability and user experience.

## 12. Closure Statement

Manual testing activities for the e-Pariksha Platform have been completed successfully as per the approved Test Plan. All execution outcomes and identified defects have been documented. This report serves as formal confirmation of completion of manual testing activities for the CCST project.

## 13. Attachments and Supporting Evidence

Supporting testing evidence has been maintained for evaluation and traceability, including:

- Excel-based Test Case and Execution Repository

- Defect Log with severity classification

- Screenshots captured during defect identification

- Test data records for Admin, Examiner, and Examinee workflows

## 14. Testing Deliverables Submitted

The following testing deliverables were prepared:

- Test Plan Document

- Test Scenarios and Test Cases

- Manual Test Execution Report

- Defect Log

- Screenshots Evidence

- Test Closure Report

## 15. Approval & Sign-Off

| Name | Role | Signature |
| --- | --- | --- |
| Team | Tester | __________ |
| Gita Gosavi | Project Guide | __________ |